Statement of Work (SOW)

Personalized AI Journal - RAG MVP | AI Engineering Intern Assignment

Source / Basis. This SOW converts the supplied Codeacious assignment specification into an implementation plan for an AI coding agent. The assignment emphasizes architecture, secure multi-tenancy, hosted vector search, an Ollama/OpenRouter LLM abstraction, and a functional but simple frontend.

Implementation principle Prioritize correctness, separation of concerns, data isolation, testability, and clear logs over visual polish.

# 1. Project Objective

Build a full-stack private AI journal application in which authenticated users can create and view journal entries and ask an AI assistant questions whose answers are grounded strictly in that user's own historical entries.

# 2. Recommended Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React or Next.js | Login, journal entry form, entry list, chat interface |
| Backend | Node.js + Express.js | REST API, authentication, business logic, RAG orchestration |
| ORM / DB client | Supabase JS / PostgreSQL client | Application data access |
| Hosted vector DB | Supabase PostgreSQL + pgvector | Store note embeddings and perform similarity search |
| AI framework | LangChain JS | Embeddings/vector-store integration and LLM orchestration where useful |
| Embeddings | Gemini Embeddings API | Convert notes and questions to vectors |
| LLM provider | OpenRouter free model for development/demo | Cloud inference without local GPU/CPU dependency |
| LLM abstraction | Custom provider interface | Switch between OpenRouter and Ollama using environment variables |
| Auth | JWT-based authentication | Secure authenticated sessions and user identity |

The assignment does not require this exact stack; it permits Python, TypeScript, Go, and several frontend options. This SOW selects JavaScript/TypeScript-oriented tools to match the current project direction.

# 3. High-Level Architecture

| Component | Responsibility |
| --- | --- |
| Frontend | Collect credentials, create journal entries, display history, submit chat questions, display answers |
| Auth middleware | Validate JWT and derive authenticated user_id |
| Notes API | Create and list journal entries; every data access is scoped to authenticated user_id |
| Embedding service | Generate vector embeddings for notes and questions |
| Vector store | Persist note text/metadata/embedding and perform user-scoped similarity retrieval |
| RAG service | Retrieve relevant notes, construct context, invoke LLM provider, return grounded response |
| LLM abstraction | Expose a single chat interface while allowing OpenRouter/Ollama to be swapped through configuration |
| Observability | Log user-safe request metadata, retrieval count, selected provider/model, and RAG stages without exposing secrets |

# 4. Functional Scope

## 4.1 Authentication

Provide user registration and login.

Issue a secure JWT/session after login.

Create middleware that validates the token and exposes the authenticated user_id to downstream handlers.

Never trust a user_id supplied by the client when the authenticated identity is available from the token.

## 4.2 Journal Entries

Create a journal entry containing text and timestamps.

List the authenticated user's past entries.

Scope all reads/writes to the authenticated user_id.

Keep the note text available as source context for RAG.

## 4.3 Embedding and Vector Storage

When a note is created, generate its embedding.

Store the note, embedding, user_id, and useful metadata in Supabase/pgvector.

Use a vector column dimension compatible with the selected embedding model.

Create a similarity-search path that accepts a query vector plus authenticated user_id.

## 4.4 RAG Pipeline

1. Authenticate the user and identify the user_id.

2. Convert the user question into an embedding.

3. Run semantic similarity search against the hosted vector store.

4. Apply a strict user_id filter before returning context.

5. Retrieve a small configurable number of relevant notes (for example, top 3-5).

6. Construct a context-rich prompt instructing the model to answer only from the supplied journal context and to say when the context is insufficient.

7. Invoke the configured LLM provider through the abstraction layer.

8. Return the grounded answer and, where implemented, source-note metadata.

## 4.5 LLM Provider Abstraction

Single interface: Create one service contract such as generateAnswer(messages, options).

OpenRouter adapter: Use an OpenAI-compatible endpoint through environment configuration.

Ollama adapter: Keep a compatible implementation for local execution; it must not be required for the normal demo environment.

Configuration: Select provider/model/base URL/API key through environment variables rather than hard-coding provider logic in routes.

Failure handling: Return controlled errors for missing credentials, provider failures, timeouts, and invalid responses.

# 5. API Contract

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Create account |
| POST | /api/auth/login | Authenticate user and return session/JWT |
| GET | /api/auth/me | Return authenticated user profile |
| POST | /api/notes | Create journal entry and generate/store embedding |
| GET | /api/notes | List authenticated user's entries |
| POST | /api/chat | Run user-scoped RAG and return answer |

# 6. Data Model

| Entity | Minimum fields | Notes |
| --- | --- | --- |
| users | id, email, password_hash or auth-provider id, created_at | Authentication identity |
| journal_entries | id, user_id, content, created_at, updated_at | Canonical journal record |
| journal_embeddings | entry_id, user_id, content or content reference, embedding, metadata | May be merged with journal_entries if simpler; must support user-scoped vector search |

# 7. Security and Multi-Tenancy Acceptance Criteria

User A cannot read User B's journal entries through any REST endpoint.

User A cannot retrieve User B's vectors through similarity search.

Chat retrieval always uses the authenticated user_id server-side.

API keys and JWT secrets are stored only in environment variables and excluded from Git.

Validation prevents malformed/empty inputs and oversized payloads.

Logs do not print API keys, authorization headers, passwords, or secret tokens.

Automatic-failure check Verify two accounts: User B must not retrieve User A's stored fact.

# 8. Frontend Scope

Login / registration screen.

Journal entry text area and save action.

Past-entry list scoped to the logged-in user.

Chat box with user question and AI response.

Basic loading, empty, validation, and error states.

Visual design should remain intentionally simple; functionality is the priority.

# 9. Observability and Debug Logging

Log authentication success/failure at a safe level.

Log RAG stage transitions: question received, embedding generated, retrieval started, number of candidates returned, LLM provider/model selected, response generated.

Optionally log note IDs and timestamps used as context, but do not print sensitive full journal content by default.

Make the logs visible during the demo so the evaluator can see retrieval happening behind the scenes.

# 10. Testing Requirements

Authentication: registration, login, invalid credentials, expired/invalid token.

Data isolation: cross-user note access and cross-user vector retrieval must fail.

RAG correctness: known journal facts should be retrievable by semantically related questions.

Provider abstraction: switching the LLM_PROVIDER must change the provider without changing route/controller code.

Failure cases: missing API key, provider timeout, empty question, empty note, vector DB failure.

# 11. Environment Variables

Create .env.example containing placeholders and comments for the required settings. Do not place real credentials in the repository.

| Variable | Role |
| --- | --- |
| PORT | Backend port |
| SUPABASE_URL | Supabase project URL |
| SUPABASE_SERVICE_KEY | Server-side Supabase credential |
| JWT_SECRET | JWT signing secret |
| GEMINI_API_KEY | Embedding API credential |
| EMBEDDING_MODEL | Selected Gemini embedding model |
| LLM_PROVIDER | openrouter or ollama |
| OPENROUTER_API_KEY | OpenRouter credential |
| OPENROUTER_BASE_URL | OpenRouter endpoint |
| OPENROUTER_MODEL | Selected free/cloud model |
| OLLAMA_BASE_URL | Local Ollama endpoint |
| OLLAMA_MODEL | Local Ollama model |

# 12. Deliverables

1. Public GitHub repository containing the complete source code.

2. .env.example showing the required configuration and Ollama/OpenRouter toggle.

3. README.md with local setup, architecture, LLM abstraction explanation, and multi-tenancy explanation.

4. Functional web application meeting the core requirements.

5. 1-3 minute screen recording showing login, note creation, successful query, and terminal RAG logs.

# 13. Optional Stretch Goals

Stream LLM responses token-by-token.

Implement edit/delete note operations with vector synchronization.

Return source citations such as note date/title/entry identifier alongside the answer.

# 14. Suggested Implementation Sequence for the AI Agent

1. Inspect repository and establish the application skeleton.

2. Set up configuration, Supabase client, and database schema.

3. Implement authentication and auth middleware.

4. Implement journal creation/listing with strict user_id scoping.

5. Implement embedding service and vector persistence.

6. Implement user-filtered similarity search.

7. Implement the LLM provider interface plus OpenRouter and Ollama adapters.

8. Implement the RAG service and /api/chat endpoint.

9. Implement the simple frontend and connect all APIs.

10. Add safe logging, validation, error handling, and tests.

11. Write README and prepare the demo workflow.

12. Run a final cross-user isolation test and verify the submission checklist.

# 15. Definition of Done

Two separate users can authenticate and use the application independently.

A new note is embedded and stored in hosted Supabase pgvector with user metadata.

A chat question retrieves semantically relevant notes only from the authenticated user.

The answer is generated from retrieved context through the configured provider abstraction.

The provider can be switched through environment configuration without changing business logic.

The application runs from documented local setup instructions and the demo can be completed in under three minutes.